1. Project & Team Information

| Project Name: | XiaoLee |
| --- | --- |
| Builder / Team Name: | XiaoLee / ParaDevs |
| Primary Contact (Name + Email): | Gustavo Fontes: fontzweb3@gmail.com |
| Ambassador Chapter: | Brazil |
| Ambassador Chapter Lead: | Caio Mattos |
| Date Submitted: | 2026-05-22 |
| Suggested Sprint Start Date: | 2026-06-01 |

2. Instawards Overview & Intent

2.1 Instawards Purpose (for Builder Context)

Instawards are designed to support short, clearly scoped, execution-focused work that helps a project make tangible progress toward building on Stellar. Instawards are meant to fund specific, achievable outcomes that can be completed and demonstrated within 30 days or less.

This SOW represents a shared commitment between the Builder and the Ambassador Chapter Lead on what will be delivered, why it matters, and how success will be verified.

This Instaward funds a focused 30-day engineering sprint to deliver two production-ready Stellar integrations into XiaoLee, an AI conversational DeFi layer already live on Railway with 74 security tests passing and 11 development sprints completed on Solana:

1. x402 micropayments — HTTP-native XLM/USDC payments per AI query, live on Stellar Testnet

2. On-chain campaign reward settlement — Soroban xiaolee_core contract handling $XLEE distribution, verifiable on Stellar Testnet

3. Problem Statement & Objective

| Problem Being Addressed | What specific problem, gap, or blocker is this Instaward intended to solve? | Creator campaign platforms face a fundamental trust gap: brands pay creators based on social engagement, but there is no trustless, auditable settlement layer. Today's process relies on manual verification, off-chain records, and direct wallet transfers — creating disputes, delayed payments, and zero on-chain auditability. Simultaneously, AI-native products that charge per query lack a frictionless micropayment rail. Credit cards have high minimums and fees. Subscriptions don't match usage-based pricing. There is no HTTP-native payment primitive for AI queries — until x402 on Stellar. What is currently blocking progress: - Soroban xiaolee_core is 60% implemented — contract logic written but not deployed on Testnet - x402 endpoint exists in the codebase but is not connected to real Stellar payment verification - Campaign claim flow writes to PostgreSQL but does not invoke the Soroban contract Why this is worth solving now: - The 37 Graus / SDF program creates a direct path to EtherFuse (on/off ramp), the Stellar DEX, and the Brazilian market (150M Pix users) - XiaoLee is the only conversational DeFi interface with Pix-native onboarding positioned for the LATAM creator economy - Both deliverables are 80% done — this Instaward closes the last 20% needed for a live Testnet demo |
| --- | --- | --- |
| Objective of This Instaward | In one or two sentences, what will be true at the end of 30 days if this Instaward is successful? | At the end of this Instaward, XiaoLee will have a live Soroban xiaolee_core contract on Stellar Testnet handling $XLEE reward distribution with verifiable on-chain transaction hashes, and a working x402 micropayment endpoint accepting XLM/USDC per AI query with real Stellar transaction verification. |

4. Scope of Work (30-Day Deliverables)

Important guidance: This scope must be achievable within 30 calendar days. If the work feels larger, it should be reduced or split into more achievable phases.

4.1 In-Scope Deliverables

| Deliverable | Description (What will be built or produced?) | Why this matters |
| --- | --- | --- |
| Deliverable 1 | Soroban xiaolee_core on Testnet Deploy the xiaolee_core Soroban contract on Stellar Testnet. Implement initialize, initialize_user, record_reward, pause_protocol. Emit $XLEE via SAC to campaign participants. Wire backend StellarAdapter.record_reward() to invoke the contract on every verified campaign claim. | Trustless, auditable campaign reward settlement. Anyone can verify on-chain that $XLEE was distributed correctly — no dependency on XiaoLee's database. |
| Deliverable 2 | x402 Micropayments Live Connect /v1/ai/query to real Stellar payment verification: accept X-Payment header with tx_hash, verify on Horizon that the transaction sent XLM/USDC to XiaoLee's wallet, use UsedPayment anti-replay table (already implemented), return AI response only after on-chain confirmation. Includes GET /v1/ai/query/payment-info returning current price and destination wallet. | XiaoLee becomes the first AI agent that charges per query via HTTP-native Stellar micropayments. Demonstrates the x402 protocol as a sustainable AI monetization model on Stellar. |
| Deliverable 3 (optional) | Demo + Documentation Demo video (< 3 min) showing: (1) user connects Freighter, (2) joins campaign, (3) completes tasks, (4) $XLEE lands on Testnet with transaction hash, (5) pays for AI query via x402 XLM. README updated with Stellar-specific setup. Architecture diagram showing full flow from Freighter → SEP-10 → StellarAdapter → Soroban → SAC. | Verifiable evidence for SCF/Instawards reviewers. Clear entry point for ecosystem builders who want to extend XiaoLee or fork the pattern. |
| Out-of-Scope (Explicitly Not Included) | List anything that might be assumed but is not included in this Instaward scope. | - Mainnet deployment (planned for 37 Graus Phase 3) - EtherFuse Pix on/off ramp integration (Phase 2) - Aquarius AMM integration - Mobile app - Production SRE / advanced alerting - Cross-chain integrations |

4.2 Deliverable-Aligned Budget Request

| Requested Budget Amount | Rationale for Budget Request |
| --- | --- |
| USD 5,000 | This funding supports a focused 30-day engineering sprint to deliver two production-ready Stellar integrations into XiaoLee. Budget breakdown: - Engineering — Soroban contract + backend wiring: $2,500 Finalize xiaolee_core Rust contract, deploy on Testnet, wire StellarAdapter.record_reward() to invoke the contract, integration tests - Engineering — x402 payment verification: $1,500 Connect /v1/ai/query to Horizon verification, payment info endpoint, anti-replay integration, load tests - Documentation + demo production: $500 Architecture doc, demo video recording and editing, README update - Buffer / infra (Railway, Testnet ops): $500 Testnet account funding, Railway hosting during sprint, tooling Total: $5,000 — within Instawards cap |

5. 30-Day Execution Plan & Timeline

5.1 Weekly Breakdown

| Week | Planned Work | Expected Output |
| --- | --- | --- |
| Week 1 | Finalize Soroban contract: initialize, initialize_user, record_reward with require_auth(), pause_protocol. Local tests with soroban-cli. Emit $XLEE via SAC mock. | Soroban contract compiles and passes local unit tests. soroban_core binary ready for Testnet deploy. |
| Week 2 | Deploy xiaolee_core on Stellar Testnet. Emit $XLEE asset, deploy SAC. Wire StellarAdapter.record_reward() to invoke contract. Test full campaign → claim → on-chain flow end-to-end. | First real record_reward transaction on Stellar Testnet with verifiable tx hash. Campaign claim triggers Soroban invocation. |
| Week 3 | Connect x402 endpoint to real Horizon verification. Implement GET /v1/ai/query/payment-info. Run anti-replay + concurrency tests. Load test: 50 concurrent x402 requests, p95 < 500ms. | x402 endpoint live on Testnet: pays XLM → Horizon verifies → AI responds. Anti-replay confirmed via UsedPayment table. |
| Week 4 | Record demo video. Update README with Stellar setup instructions. Write architecture doc. Final security review. Submit evidence. | Demo video, updated docs, GitHub commit history as evidence trail. |

6. Evidence of Completion (Required)

Important guidance: Evidence should be clear, verifiable, and easy to review by the Ambassador Chapter Lead with minimal technical expertise.

6.1 Planned Evidence to Be Submitted

| Deliverable | Evidence Type (link, repo, demo, screenshot, doc, tx hash, etc.) | Description |
| --- | --- | --- |
| Deliverable 1 Soroban on Testnet | GitHub repo + Testnet contract ID + transaction hashes | Contract source code in /solana-program/xiaolee_core (Rust/Soroban). Testnet contract ID (C...). At least 3 record_reward transaction hashes on Stellar Testnet Explorer showing $XLEE transferred to participant wallets after campaign claim. |
| Deliverable 2 x402 Live | API endpoint demo + Horizon tx hash + curl output | curl command showing X-Payment: {"tx_hash": "..."} accepted by /v1/ai/query, Horizon explorer link proving XLM was received by XiaoLee wallet, AI response returned after payment. |
| Deliverable 3 Demo + Docs | Video link + GitHub PR | Video (< 3 min) on YouTube/Loom showing Freighter connect → campaign join → claim with Testnet tx hash → x402 payment → AI response. GitHub PR with updated README and architecture diagram. |

6.2 Evidence Verification Checklist (For Ambassador Use)

For each deliverable, the Ambassador Chapter Lead will assess whether evidence is present and sufficient.

| Deliverable | Evidence Present | Evidence Partial | Evidence Missing | Comments |
| --- | --- | --- | --- | --- |
| Soroban contract deployed | ☐ | ☐ | ☐ | Contract ID + tx hashes visible on Stellar Expert Testnet |
| record_reward emits $XLEE | ☐ | ☐ | ☐ | Token balance change verifiable in Freighter or Stellar Expert |
| x402 endpoint accepts XLM | ☐ | ☐ | ☐ | Horizon tx hash + curl output showing 200 OK after payment |
| Anti-replay working | ☐ | ☐ | ☐ | Second request with same tx_hash returns 409 |
| Demo video | ☐ | ☐ | ☐ | Full flow from Freighter connect to AI response via x402 |

7. Next-Step Alignment

7.1 Anticipated Next Step After Completion

After this Instaward, the most likely next step is:

x Apply to SCF Build Award

☐ Continue development independently

☐ Apply for a follow-on Instaward (if eligible)

☐ Seek other ecosystem support

☐ Other:

After this Instaward, XiaoLee will have:

- A live Soroban contract with on-chain reward distribution

- A working x402 micropayment model generating revenue per AI query

- Real Testnet traction (campaign completions, swap volume, x402 payments)

The SCF Build Award application will focus on:

- EtherFuse integration (Pix ↔ Stellar stablecoins — Phase 2 of 37 Graus roadmap)

- Mainnet deploy of xiaolee_core

- GTM: 3 active LATAM creators, 1,000 users, 50 Pix transactions

8. Instawards Constraints Acknowledgement

By submitting this SOW, the Builder acknowledges:

x This scope will be completed within 30 days or less.

x Instawards support execution, not open-ended exploration.

x A project may receive no more than two follow-on Instawards.

x Each Instaward is capped at $5,000.

x Total Instawards funding may not exceed $15,000.

9. Submission Confirmation

Once finalized, this Statement of Work will be submitted by the Ambassador Chapter Lead via the Instawards Airtable submission form for review and approval.